**PRD TEMPLATE**

**Project/App Title:**

Devent

**Project/App Summary:**

Devent will go to meetup API and grab all the meetups in Orlando that are developer related and display them in an event feed. The user will be able to add the meetups that you are attending to your list. The user will now be able to remove that event or add a comment. The comment will be editable.

Create 1-week progress schedule and show features that will be completed every day.

**1-Week Schedule Example:**

**Monday-Tuesday: Research, setup, and start development**

I am going to do research on Django and figure out how to connect to the database. I will be researching on how to use the meetup search API.

**Wednesday-Thursday: Development**

Develop features stated under “V1 Features” of this document. Create hello world and get MVC setup, CRUD, get the meetup API to display.

**Friday: Delivery**

Delivery must be done in zipped file and submitted to FSO. Delivery without a video demonstration will not be graded.

**Language and framework:**

I am going to use python and use Django for my framework.

**Version one:**

It will be able to show Meetup events that are related to development in Orlando?

**Version two:**

I would work on the search algorithm to support different queries of events and locations. I would also add a login system.